Prioritized Maintenance List

E= items that need a licensed plumber or electrician or someone with extensive knowledge

Must Do Items before Helping Hands

***Should do this before Helping Hands but must be done before June 19th

- Repair leaks at the bath house (will have materials)

Items anytime between May 11 and June 19 or at Helping Hands

First Priority

- Install door sweeps on bath house doors

- E    Inside- drywall, tape and mud and paint the hole in the ceiling from removal of the wood stove pipe.

- E    Remove old air conditioner in the Eat’um House, close up hole, drywall and paint…or install a power vent/exhaust fan.

- Clean walls in the Eat’um House.

- Spread wood chips under some obstacles on obstacle course (have chips, please bring tools)

- Make a sealed surround for the air conditioner in the office wall.

- Build a new archery target. –have materials

- Weed eat life’s trail and around buildings and trees (bring weed eater- we only have one)

Second Priority

- E    Rewire Eat’um house so that we can install the dishwasher as well as section off wiring for new breakers.

- E    Re-work plumbing in the kitchen area of the Eat’um house so we can install the dishwasher.

- Make lined curtains for the Eat’um House. Materials provided, bring your own sewing machine

- E    Build a large locking cabinet in the Eat’um House for storing games and retreat items. (need all materials donated except hardware)  This is not a necessity but is a dream for the future.

- E    Install a swamp cooler in the west window or west wall of the dining room. Requires taking the wiring from the old swamp cooler through the ceiling to the new swamp cooler. When we do that we will need to remove the old swamp cooler out of kitchen window and install a screen.

- E    Purchase and install a 36” screen door for the front of the Trading Post (purchase from Lowes -Item #: 101093 |Model #: WFRD36 – cost $40)  Then paint door.

- Redo skirting of Worship house. Materials will be provided, please bring tools to work with wood or corrugated metal.This is not a necessity this year but must be done in the next 2 years.

- Install a lock on the craft house door.

- E    Paint and install screen doors on the back and front doors of the craft house, two rooms on the long house, the office, chief’s cabin, and missionary cabin. (all are 32” doors-need to purchase these from Lowes- Item #: 99903 |  Model #: WFRD32 – cost $40 ea.)

- Tear down old barn along life’s trail and haul any unusable items to the dump.

- E    Build a deck on the front of the chief’s cabin

- E    Build a deck on the front and side of the craft house