Prioritized Maintenance List for 2025 and Beyond

This list can be downloaded and printed from our downloads tab, documents.

We invite Sunday School classes, Bible Study groups, Life Groups, Teen Groups, Men’s Groups and Women’s groups to schedule a day to help with these projects. Also, groups from Alpine Bank are welcome to come during week-days as Community Service Days for our Non-Profit.

We begin workdays May 1. Most work days are 8 a.m. to 5 p.m. unless otherwise specified.

We will be working on this list during all work days (Fridays, Saturdays, and Mondays are workdays) AND any week days you wish to come but you must call at least 48 hours in advance for weekdays so we may check our personal schedules to enable us to work alongside you and provide materials and any other assistance you may require.

We provide drinking water and snacks. Please bring your own lunch and tools.

For more Info Call (970) 876-2108 or (970) 618-5908. Please ask for Skip.

* May 1&2 (4-8 pm). May 3 (9am-5pm), May 5-7,9 (9am-8pm)
* **Teepee Set Up and full work day (8 am- 8 pm),**
* May 12, 14, 16 (9am-8pm),
* May 17 (9 am-5 pm)
* May 19,20, 23,24,28, 30, 31 Tues-Thursdays 9am to 8 pm Fridays, Saturdays, and Mondays any time during the hours of 8 am to 5 pm
* June 4,6, 7-10, 16 Tues-Thursdays 9am to 8 pm Fridays, Saturdays, and Mondays any time during the hours of 8 am to 5 pm
* Final Clean-up of grounds and all buildings: June 10: 9 a.m. to 8 p.m.

Please call at least 48 hours ahead so we may have a head count to ensure proper supervision of all work day crews.

Items to be completed:

E= items that need a licensed plumber or electrician or someone with extensive knowledge.

First Priority: To be done this year before camps start, June 11th, so we need these done before that day.

1. Weed eat and clear life’s trail – do as much as you can in the time you have (Groups welcome)
2. Paint the interior walls of the two cabins, the Trading Post, and bathrooms of 6 motel rooms Can be done one cabin, one room at a time. Groups welcome.
3. Caulk and paint any peeling chipped areas of all wood buildings.
4. The cross on the hill needs to have lights restrung and any other maintenance performed.
5. Apply new stain to the Picnic tables.
6. Replace top rail of the Trading Post seating area- move 4 benches to the deck of the trading post.
7. Clear brush and downed limbs from the creek area, life's trail, the recreation field area, and the lower field near the trading post.
8. Parking lot leveling – depends on funds received for Road Base and gravel  DATE TO BE ANNOUNCED -WATCH FOR FACEBOOK AND EMAIL NOTICE
9. Teens and adults to help mend barbed wire fences and replace fence broken fence posts and install some new t-posts.
10. Rebuild several benches in the worship house and paint them.
11. Redo seating at the fire pit with something permanent
* June 14 in the afternoon: Put together a 9 Square in the Air court. Directions and materials provided, put together a Gaga Ball Court, Directions and materials are ready.
* Before August 20th Build another horseshoe pit. Materials provided

2nd Priority: Would like to have these done before October 1st 2025

1. After September 13 and before September 21st Take down and store all Tepees and poles, sound equipment, Gaga Ball pit, 9 square. Drain all irrigation lines, drain hoses and place on hose reels.
2. In one day: Remove the old furnace in the Eat’um House and build a platform and tile it for the pellet stove
3. On a separate day: Install the pellet stove.

Third Priority to be done in the next 2-3 years.

1. E Straighten the tubing hill and re-work the creek with a bridge. Must be done in Aug or Sept. of whatever year.
2. Dig a trench and install a water line from the RV Hookups to the Trading Post and Install a yard spigot.
3. E Remove existing wall and kitchen of craft house and install or build a lockable cabinet in Southeast corner.
4. Replace the flooring in the Craft House, Missionary Cabin and Office.
5. Replace all old light fixtures in bathrooms in the Long House.
6. E Install lights in the Eat’um House Deck.
7. Replace florescent lights in the Eat’um house with LED.