PROJECT LIST FOR WORK GROUPS

UPDATED April 13, 2026

Unless otherwise specified all materials will be provided by the camp. Please bring your own power tools.

HIGHEST PRIORITY:

- E- Build 5 tepee platforms - a team of at least 4 people needed. All materials and plans provided. These must be completed before JUNE 8, 2026.  Two (2) or 3 of these can be built in an 8 hour day. The framing will be built in the Worship House.Paint the interior walls of the two cabins, the Trading Post, and bathrooms of 6 motel rooms Can be done one cabin, one room at a time.

- Set up 7 tepees the first week of May.

- Install 2 wall mount toilets in the Girl’s bathhouse. Need plumbing experience.

NEED DONE THIS SPRING:

- Replace all old light fixtures in bathrooms in the Long House

- Paint the bathhouse interior and exterior,

- Weed eat and clear life’s trail – do as much as you can in the time you have

- Rebuild several benches in the worship house and paint them.

- Caulk and paint any peeling chipped areas of all wood buildings.

- Re-work the drinking fountain area. Skip has thoughts on this, contact him. 970-618-5908

- Apply new stain to the Picnic tables.

- Paint the cross on top of the hill and string solar lights.

- Re-work and connect drip lines for watering plants.

- Build an additional Gaga Ball Court. Directions and materials provided.

- Build another horseshoe pit. Materials provided.

- Teens and adults to help mend barbed wire fences and replace fence broken fence posts and install some new t-posts.  We have some fencing and posts.

- Weed out flower beds and plant new plants.

- Replace the flooring in the Office.

- Replace top rail of the Trading Post seating area- move 4 benches to the deck of the trading post.

- Need someone with construction knowledge who can give advice about fixing the Gazebo.